INFOVISION Claude AI Access Management & Assistant Bot Automation Business Requirements & Implementation Plan Document Type:; BRD + Implementation Plan (Merged). Organization:; InfoVision. Version:; v1.0 — April 2026. Status:; DRAFT — Pending Stakeholder Approval.

# 1. Document Control

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| v1.0 | April 2026 | AI Governance Team | Consolidated BRD — Claude licenses only, Teams-only, local infra |

| Role | Department | Sign-off Date |
| --- | --- | --- |
| Project Sponsor / Cloud Admin | Cloud Administration |  |
| Technical Lead | Engineering |  |
| AI Governance Admin | AI Governance |  |
| IT Operations Lead | Information Technology |  |

# 2. Executive Summary

InfoVision's AI Governance team spends approximately 50% of daily bandwidth on manual Claude AI license access requests — receiving unstructured emails, chasing manager approvals, running duplicate checks by hand, and provisioning Anthropic accounts one by one. Over the last 1.5 months this load has become unsustainable.

This document defines requirements for the Claude AI License Management & Provisioning Platform: a single-purpose automated system built on Microsoft Teams as the sole user interface. The platform runs entirely on local on-premise infrastructure — MongoDB, Redis, and a local Ollama LLM — with the sole cloud dependency being Azure Bot Service for Teams integration. The LangGraph agentic workflow (Python/FastAPI) orchestrates the full lifecycle, and the Anthropic Admin API handles automated provisioning.

The automation is being built before the access process is published to all InfoVision employees, ensuring the system is ready to handle scale from day one.

| KPI | Current Baseline | 6-Month Target |
| --- | --- | --- |
| Admin bandwidth on access tasks | ~50% of daily time | ≤ 10% |
| Request end-to-end cycle time | 3–5 business days | < 4 hours |
| First-pass approval rate | ~40% | ≥ 85% |
| Requests via automation (no manual touch) | 0% | ≥ 95% |
| User satisfaction (NPS) | N/A | 4.5 / 5.0 |
| Staff adoption via Teams bot | N/A | 90% within 6 months |

# 3. Problem Statement

| Pain Point | Impact | Root Cause |
| --- | --- | --- |
| Unstructured email requests | Admin decodes, validates, and re-requests on every submission | No standard form or submission channel |
| No duplicate detection | Same users provisioned multiple times | No centralised inventory lookup |
| Manual approval chasing | 2–3 day delays per request | No automated routing or reminders |
| No audit trail | Compliance exposure | Approvals lost in email threads |
| ~50% admin bandwidth consumed | Strategic work blocked | All 4–5 daily requests handled fully manually |
| Process not yet published to all staff | Demand will spike on publication | Policy shared only with leadership |
| No self-service interface | High support overhead | No Teams bot exists |

# 4. Scope

## 4.1 In Scope

- Claude AI license requests only — new license (A1) and tier upgrade (A2). Full lifecycle: submission → validation → two-level approval → Anthropic provisioning → usage monitoring → seat reclaim.

- Microsoft Teams as the sole user interface. No web portal, no email submission for new requests.

- Azure Bot Service (cloud) as the Teams integration layer only. All other services run on local on-premise infrastructure.

- Local infrastructure: MongoDB (document store), Redis (session state + event bus), Ollama (self-hosted LLM for intent classification and NL response generation).

- LangGraph agentic StateGraph (Python/FastAPI, 8 nodes) with local Ollama LLM for natural language processing.

- Two-level approval chain: Manager (L1) → AI Governance Admin (L2). Sequential gate enforced by MongoDB query. No IT Admin level.

- Three-channel notifications on every event: Microsoft Graph API Activity Feed + Bot Framework proactive Adaptive Card + SMTP email, all fired concurrently via asyncio.gather.

- Anthropic Admin API provisioning: POST /invitations for account creation, DELETE for revocation, GET usage for monitoring.

- AUP (Acceptable Use Policy) acknowledgement gate: provisioning blocked until employee confirms AUP in their request.

- Duplicate detection: validation_node queries MongoDB before creating any request.

- Background agents: usage monitoring (daily) and idle seat reclaim (nightly) with three-channel notifications.

- Admin commands in Teams: admin pool, admin pending, admin revoke, admin retry, admin audit, admin report.

## 4.2 Out of Scope — v1.0

- IT Admin as a separate approval level. Approval chain is Manager → AI Governance Admin only.

- Other request categories: Skills (A3), Offboarding (A4), Connectors (A6), Plugins (A7), API access (A8), Support QA (A9) — separate modules in future sprints.

- Web portal or chat UI of any kind. Teams is the only interface.

- Cloud-hosted database, cache, or LLM. All compute runs on local servers.

- ServiceNow / Jira integration, Power BI dashboards — future phase.

- Active Directory sync for manager hierarchy — seeded manually at launch; AD integration is v1.1.

- Billing chargeback, SLA enforcement timers, auto-escalation — v1.1.

# 5. Stakeholders

| Role | System Role | Platform Interaction |
| --- | --- | --- |
| Employee / End User | Requester | Submits Claude license request via natural language in Teams. Receives Adaptive Card status updates and SMTP emails after each workflow event. |
| Manager | L1 Approver | Receives proactive Adaptive Card and SMTP email when a direct report requests access. Approves or rejects inline in Teams with optional comments. |
| AI Governance Admin | L2 Approver + Platform Admin | Final approval authority. Manages the platform via Teams bot commands (admin pool, pending, revoke, audit, report). Receives all provisioning alerts. |
| Project Sponsor / Cloud Admin | Requirements Owner | Requirements owner and UAT sponsor. Validates provisioning behaviour and admin experience. |
| IT Operations | Operators | Deploy and maintain local servers (MongoDB, Redis, Ollama). Manage Azure Bot Service registration and environment configuration. |

# 6. Solution Architecture

Microsoft Teams is the only entry point for all users. Azure Bot Service is the sole cloud service — everything else runs on local on-premise servers. All requests, approvals, and admin operations happen inside Teams.

| Layer | Technology | Where It Runs |
| --- | --- | --- |
| User Interface | Microsoft Teams (Desktop, Web, Mobile) | Cloud (Microsoft) — Sole interface. No other UI exists. |
| Bot Integration | Azure Bot Service + Bot Framework SDK v4 | Cloud (Azure) — Only cloud service used. Bridges Teams with local FastAPI backend via /api/bot/messages webhook. |
| Agentic Workflow | LangGraph StateGraph (Python) | Local server — 8-node directed graph. Reads/writes local MongoDB. Dispatches notifications via local Redis. |
| LLM / Intent Classification | Ollama (self-hosted, e.g. llama3 / mistral) | Local server — Replaces cloud LLM API. Used by intent_router for NL classification and response generation. |
| Backend API | FastAPI + Python 3.11 + uvicorn | Local server — Hosts /api/bot/messages and /api/admin. APScheduler for cron agents. |
| Notification Bus | Redis (local) | Local server — asyncio.gather event fan-out. All three channels fired concurrently per event. |
| Activity Feed | Microsoft Graph API (TeamsActivity.Send) | Cloud (Microsoft) — Delivers banner in Teams notification bar. Requires TeamsActivity.Send admin-consented app permission. |
| Adaptive Cards | Bot Framework proactive messaging | Cloud (Azure Bot) — Full interactive card sent to stored conversationReference. Approve/Reject inline. |
| Email | SMTP + aiosmtplib + Jinja2 | Local / Corporate SMTP — HTML email per event. Works even when recipient is offline from Teams. |
| Database | MongoDB (local) | Local server — 7 collections. Atomic $inc for seat management. TTL indexes for log expiry. |
| Provisioning | Anthropic Admin API (httpx) | Cloud (Anthropic) — POST /invitations, DELETE member, GET usage. Called only after final approval. |

Infrastructure Summary Cloud services used: Azure Bot Service (Teams integration), Microsoft Graph API (Activity Feed), Anthropic Admin API (provisioning). Everything else — MongoDB, Redis, Ollama LLM, FastAPI backend — runs on local on-premise servers. No cloud database. No cloud LLM subscription.

## 6.1 LangGraph — 8 Nodes

| Node | Responsibility |
| --- | --- |
| intent_router | Local Ollama LLM classifies message into: request_license, approve_request, check_status, my_licenses, admin_command, help. Routes to correct node. |
| request_node | Queries local MongoDB pool_config. Returns tool-picker Adaptive Card via Teams. Collects tool selection and AUP-confirmed justification. |
| validation_node | 4 checks against local MongoDB: no duplicate active license, no pending request for same pool, available_seats > 0, user is active. Returns error card on any failure — no request created. |
| create_request_node | Inserts request (REQ-XXXX) + two approval documents (manager, ai_admin). Fires three-channel notification to Manager (L1). Sends status card to employee. |
| approval_node | Sequential gate via MongoDB query. Records decision. Fires three-channel notification to next approver or requester. Routes to provisioning_node on L2 final approval. |
| provisioning_node | POST /invitations to Anthropic API. Atomic $inc on pool_config. Inserts LIC-XXXX. Three-channel provisioned notification. On failure: rolls back $inc, alerts AI Governance Admin. |
| status_node / my_licenses_node | Returns pending request status card with approval chain, or active licenses list. |
| admin_node | AI Governance Admin only. Handles: admin pool, admin pending, admin revoke, admin retry, admin audit, admin report, admin keep. |

## 6.2 Three-Channel Notification Architecture

| Channel | How It Works |
| --- | --- |
| 1 · Activity Feed | Graph API POST /users/{id}/teamwork/sendActivityNotification. Delivers banner in Teams notification bar. Activity types: requestPendingApproval, requestStatusUpdated, licenseProvisioned. Requires TeamsActivity.Send application permission with tenant admin consent. |
| 2 · Adaptive Card | Bot Framework proactive message to stored conversationReference in local MongoDB users collection. Full interactive card with Approve / Reject / Comments. Delivered directly to the approver's Teams DM. |
| 3 · SMTP Email | Async aiosmtplib via corporate SMTP server. Jinja2 HTML template per event. Fires even if recipient is offline from Teams. Includes deep-link back to the bot conversation. |

# 7. Functional Requirements

## 7.1 Request Types (Claude Licenses Only)

| Code | Request Type | Approval Chain | Outcome |
| --- | --- | --- | --- |
| A1 | New Claude License (Standard / Premium) | Manager (L1) → AI Governance Admin (L2) | Anthropic account created via POST /invitations. AUP email sent. MongoDB inventory updated. |
| A2 | License Tier Upgrade (Standard → Premium) | Manager (L1) → AI Governance Admin (L2) | Anthropic API tier upgrade. License document updated. Admin notified. |

## 7.2 Core Request Workflow (A1 — Three Phases)

| Phase | Trigger | Actions | Output |
| --- | --- | --- | --- |
| Phase 1 Submission | Employee messages Teams bot | Ollama classifies intent. validation_node checks local MongoDB: duplicate Employee ID + license type, seats available, AUP confirmed. | Duplicate → reject card. New → Phase 2. |
| Phase 2 Approval | Phase 1 pass | create_request_node inserts REQ-XXXX. Three-channel notification to Manager (L1). On approval: three-channel notification to AI Governance Admin (L2). Each approver acts via Adaptive Card in Teams. | Both approved → Phase 3. Any rejection → notify requester. |
| Phase 3 Provisioning | L2 final approval | provisioning_node: POST to Anthropic API. Atomic $inc on local MongoDB pool_config. AUP email to user. Insert LIC-XXXX. Three-channel provisioned notification. | Access active. Audit record complete. |

## 7.3 Notification Event Matrix

| Event | Recipient | All Three Channels Fire |
| --- | --- | --- |
| Request submitted — REQ-XXXX | Manager (L1) | Activity Feed banner + Approval Adaptive Card (Approve / Reject / Comments) + SMTP with request details |
| Request submitted — REQ-XXXX | Employee | Status card (REQ-XXXX + 2-level chain, L1 pending) + SMTP confirmation |
| Manager approves (L1) | AI Governance Admin (L2) | Activity Feed banner + Approval Card + SMTP |
| Manager approves (L1) | Employee | Status card (L1 ✓, L2 pending) + SMTP update |
| Any level rejects | Employee | Rejection card (who rejected, reason, resubmit advice) + SMTP |
| Provisioned — LIC-XXXX | Employee | Activity Feed banner + Provisioned Card (LIC-XXXX, AUP email, SSO instructions) + SMTP |
| Provisioning failure | AI Governance Admin | Activity Feed + Alert Card (error detail, retry command) + SMTP alert |
| Inactivity ≥ 30 days (WF2) | License holder | Activity Feed + Warning Card (grace period) + SMTP warning |
| License revoked | Holder + AI Admin | Activity Feed + Revocation Card + SMTP confirmation |

## 7.4 Governance Workflows (Background Agents)

| ID | Workflow | Trigger & Logic |
| --- | --- | --- |
| WF1 | Auto-Provisioning | L2 approval received → Anthropic POST /invitations → AUP email to user → LIC-XXXX inserted in local MongoDB → pool seat decremented atomically. |
| WF2 | Idle Reclaim | Daily cron (03:00 local): query Anthropic usage API → flag licenses inactive 30+ days → three-channel inactivity warning → 3-day grace period → Anthropic DELETE → pool seat freed → audit log entry. |
| WF3 | Offboarding / Revoke | Admin command 'admin revoke LIC-XXXX' or HR trigger → Anthropic DELETE → license status = revoked → seat freed atomically → three-channel notification to holder → audit entry. Target: < 2 hours. |
| WF4 | Cost Anomaly Alert | Daily: compare Claude API cost vs. 30-day moving average → > 150% spike → three-channel alert to AI Governance Admin → optional API key pause pending review. |
| WF5 | Compliance Scan | Weekly (Mon 02:00 local): scan active licenses vs. approved MongoDB registry → flag deviations → summary notification to AI Governance Admin. |

## 7.5 Admin Commands (Teams Bot — AI Governance Admin Only)

| Command | What It Does |
| --- | --- |
| admin pool | Pool utilisation card: total / assigned / available seats, % used, monthly cost per pool. |
| admin pending | Lists all pending_approval requests: REQ-XXXX, requester, tool, current level, submitted date. Each row includes an inline Approve button. |
| admin revoke LIC-XXXX | Calls Anthropic DELETE. Updates local MongoDB license status to 'revoked'. Atomic $inc to free seat. Three-channel notification to holder. Audit entry. |
| admin retry REQ-XXXX | Re-triggers provisioning_node for requests in 'provisioning_failed' status. |
| admin audit REQ-XXXX | Returns full audit trail from local MongoDB: all actors, actions, timestamps. |
| admin report | Weekly summary: active licenses, request counts (provisioned / rejected / pending), monthly spend, seat utilisation by pool. |
| admin keep LIC-XXXX | Suppresses reclaim agent for this license — Admin acknowledges awareness of inactivity. |

# 8. End-to-End Process Flow — A1 Happy Path

| # | Actor | Action |
| --- | --- | --- |
| 1 | Employee (Teams) | Types request in Teams personal chat: 'I need Claude access'. |
| 2 | intent_router | Local Ollama LLM classifies intent as request_license. Routes to request_node. |
| 3 | request_node | Queries local MongoDB pool_config. Bot sends tool-picker Adaptive Card. Employee selects tool and enters justification with AUP confirmation. |
| 4 | validation_node | 4 checks against local MongoDB: no duplicate license, no pending request, seats > 0, user active. Error card returned if any check fails — no request created. |
| 5 | create_request_node | Inserts REQ-XXXX in local MongoDB. Inserts 2 approval documents. asyncio.gather: Activity Feed + Approval Card + SMTP to Manager (L1). Status card to Employee. |
| 6 | Manager (Teams) | Receives Activity Feed banner + Approval Adaptive Card in personal Teams chat. Clicks Approve. |
| 7 | approval_node (L1) | Records L1 approval in local MongoDB. asyncio.gather: Activity Feed + Approval Card + SMTP to AI Governance Admin (L2). Status update card + SMTP to Employee (L1 ✓). |
| 8 | AI Governance Admin (Teams) | Reviews final Approval Card showing full chain + justification. Clicks Approve. |
| 9 | provisioning_node | POST to Anthropic Admin API. Atomic $inc on local MongoDB pool_config. Inserts LIC-XXXX. asyncio.gather: Activity Feed + Provisioned Card + SMTP to Employee. |
| 10 | Employee | Receives Provisioned Card in Teams + SMTP email. Receives Anthropic invitation email. Accepts. Claude access active. |

## 8.1 Rejection & Error Paths

| Scenario | System Response |
| --- | --- |
| Validation fails (duplicate / no seats / no AUP) | Error Adaptive Card returned in Teams. No request document created in MongoDB. |
| Rejection at any approval level | Request status = 'rejected' in MongoDB. Three-channel notification to employee with reason. |
| Provisioning API failure | Seat $inc rolled back atomically. Status = 'provisioning_failed'. Three-channel alert to AI Governance Admin. Admin retries with 'admin retry REQ-XXXX'. |
| Approver has no stored conversation reference | Teams proactive card delivery falls back to SMTP only. Activity Feed notification still delivered if Graph API is active. |

# 9. Approval Matrix

| Request | Manager (L1) | AI Admin (L2) | Provisioning Method |
| --- | --- | --- | --- |
| A1 — New Claude License | Required | Required (Final) | POST /invitations — Anthropic Admin API. Invite-based; employee accepts email. |
| A2 — Tier Upgrade (Standard → Premium) | Required | Required (Final) | Anthropic API tier update. License document updated in local MongoDB. |

Two-Level Approval Only The approval chain is Manager (L1) → AI Governance Admin (L2). No IT Admin level. Configured in MongoDB pool_config.approval_levels = ['manager', 'ai_admin']. The approval_node enforces sequential ordering — L2 cannot act until L1 is recorded as approved. Configurable without code changes.

# 10. Data Requirements — Local MongoDB

7 collections on a local on-premise MongoDB instance. Motor async driver + Beanie ODM. Atomic $inc for seat management. TTL indexes for automatic log expiry. No cloud database.

| Collection | Key Fields | Purpose & Notes |
| --- | --- | --- |
| users | email (unique), full_name, role (employee / manager / ai_admin), manager_id, teams_user_id, teams_conversation_ref (embedded), is_active | teams_conversation_ref refreshed on every incoming Teams activity. Stores Bot Framework conversationReference for proactive card delivery. |
| pool_config | provider, tool_name, total_seats, assigned_seats, cost_per_seat, approval_levels (['manager','ai_admin']), is_active | assigned_seats updated exclusively via atomic $inc / $dec. approval_levels drives the two-level chain. |
| requests | request_id (REQ-XXXX, unique), user_id, pool_id, user_name, user_email, tool_name, status, justification, current_level, requested_at, resolved_at | Statuses: pending_approval → provisioned / rejected / provisioning_failed. Compound index: (user_id, status). |
| approvals | request_id, approver_id, level (manager / ai_admin), decision, comments, actioned_at, notification_receipts (embedded: teams_activity_feed, teams_card, smtp) | One document per approval level per request. notification_receipts tracks delivery across all three channels. |
| licenses | license_id (LIC-XXXX, unique), user_id, user_email, pool_id, tool_name, request_id, provider_license_id, status, provisioned_at, last_notified_at | Compound index: (user_id, status). Permanent retention. |
| usage_logs | license_id, last_active_at, api_calls_count, tokens_consumed, recorded_at | TTL index on recorded_at: auto-expire after 180 days. |
| audit_logs | actor_name, entity_type, entity_id, action, before_state, after_state, created_at | Append-only. No application deletes. TTL index: auto-expire after 3 years. |

Key Design Decisions Atomic seat management: pool_config.assigned_seats updated only via MongoDB $inc — never read-modify-write. Denormalised display fields (user_name, tool_name) written into requests at creation to avoid lookups during notification rendering. notification_receipts embedded in each approval document for three-channel delivery audit. Agent session state stored in local Redis keyed by teams_user_id.

# 11. Non-Functional Requirements

| Dimension | Requirement | Metric |
| --- | --- | --- |
| Performance | Bot response < 2s. Three-channel notifications within 5s of trigger event. | P95 latency ≤ 2s |
| Availability | 24×7 uptime. Local servers with systemd / Docker restart policies. Azure Bot Service SLA. | ≥ 99.5% uptime |
| Concurrency | Atomic $inc prevents double seat allocation. 20+ concurrent requests supported. | Zero double-allocations in stress test |
| Security | Azure Key Vault for Azure Bot credentials only. All other secrets in local .env (gitignored). Bot Framework JWT validation. MongoDB connection via TLS. | Zero critical CVEs |
| Auditability | Every event inserts an audit_logs document. Append-only. No application-level deletes. | 100% traceability; 3-year retention |
| Compliance | AUP acknowledgement gate before provisioning. DLP flag for client data requests. | 100% AUP sign-off before provisioning |
| Scalability | Stateless FastAPI. Redis session state. Local MongoDB replica set for high availability. | Scale to 1,000 users on-premise |
| Notification Reliability | Three-channel redundancy: if Activity Feed fails, Card + SMTP still deliver. | ≥ 1 channel succeeds per event |
| Local LLM | Ollama self-hosted model (llama3 / mistral or equivalent). No external LLM API calls for inference. | No cloud LLM cost or data exposure |

# 12. Technology Stack

| Component | Technology | Hosted Where | Purpose |
| --- | --- | --- | --- |
| LLM | Ollama (llama3 / mistral) | Local server | Intent classification, NL response generation. No external API. |
| Agentic Framework | LangGraph (Python) | Local server | StateGraph, 8 async nodes, conditional edges. |
| Bot Framework | Microsoft Bot Framework SDK v4 | Cloud — Azure Bot Service | Teams webhook, JWT validation, Adaptive Cards. |
| Activity Feed | Microsoft Graph API | Cloud — Microsoft 365 | TeamsActivity.Send — admin-consented permission required. |
| Backend | FastAPI + Python 3.11 | Local server | Bot webhook + admin REST endpoints + APScheduler cron. |
| Database | MongoDB + Motor + Beanie ODM | Local server | 7 collections, atomic $inc, TTL indexes. |
| Cache / Events | Redis | Local server | Session state (teams_user_id key) + asyncio.gather fan-out. |
| Email | aiosmtplib + Jinja2 | Corporate SMTP | HTML templates for all 9 notification events. |
| Provisioning | Anthropic Admin API | Cloud — Anthropic | POST /invitations, DELETE member, GET usage. Called after final approval only. |
| Infra (dev) | Docker Compose | Local | mongodb, redis, ollama, backend containers. No cloud containers. |
| Infra (prod) | Local servers + systemd | On-premise | MongoDB replica set, Redis, Ollama GPU server if available. |

Cloud vs Local at a Glance LOCAL (on-premise): MongoDB, Redis, Ollama LLM, FastAPI backend, Docker Compose. ¦ CLOUD (minimal): Azure Bot Service (Teams bridge only), Microsoft Graph API (included in M365), Anthropic Admin API (provisioning calls only).

# 13. Implementation Plan

| Phase | Duration | Key Activities | Deliverables |
| --- | --- | --- | --- |
| Phase 0: Design Lock | Week 1 | Finalise BRD. Confirm local infra setup. Stakeholder sign-off. | Signed BRD, local server checklist |
| Phase 1: Foundation | Weeks 1–4 | Local servers: MongoDB, Redis, Ollama setup. Azure Bot Service registration. Docker Compose dev environment. MongoDB seed data. | Bot responds in Teams. All local services running. |
| Phase 2: Core Dev | Weeks 5–12 | Sprint 1: LangGraph + MongoDB + Ollama intent_router. Sprint 2: Teams bot + Adaptive Cards + three-channel notifications. Sprint 3: provisioning_node + admin_node + cron agents. | Full A1 workflow end-to-end in Teams. |
| Phase 3: Full Workflows | Weeks 13–18 | WF2 idle reclaim. WF3 offboarding. WF4 cost anomaly. WF5 compliance scan. A2 tier upgrade. | All 5 workflows live. Integration tests passing. |
| Phase 4: QA & UAT | Weeks 19–22 | Unit + integration + security tests. Concurrency test. 20-user UAT pilot. | Test reports. UAT sign-off. |
| Phase 5: Rollout | Weeks 23–26 | 50-user pilot. Remediation. Full org rollout. Publish Claude access process to all employees. | Full org live. KPI baseline set. |

# 14. Resource Requirements

## 14.1 Team

| Role | FTE | Responsibilities | Key Skills |
| --- | --- | --- | --- |
| Project Manager | 1 | Timeline, scope, stakeholder comms, design-lock | Agile / PMP |
| AI / LangGraph Engineer | 2 | Ollama integration, LangGraph nodes, AgentState, intent classification | Python, LangGraph, local LLM, async |
| Teams Bot Developer | 1 | Azure Bot Service, Adaptive Cards, Graph API notifications, proactive messaging | Bot Framework SDK v4, Azure AD, Teams manifest |
| Backend / MongoDB Engineer | 2 | FastAPI, Motor/Beanie, Redis, aiosmtplib, Anthropic Admin API, Docker Compose | Python, MongoDB, async REST APIs |
| QA Engineer | 1 | Unit tests, concurrency tests, notification delivery tests, UAT | pytest-asyncio, load testing |
| IT Operations | 0.5 | Local server setup, MongoDB replica set, Redis, Ollama, Docker | Linux, Docker, MongoDB admin |

## 14.2 Monthly Operational Cost

| Component | USD / Month | Notes |
| --- | --- | --- |
| Ollama LLM (local) | $0 | Self-hosted on on-premise server. No API subscription. |
| MongoDB (local) | $0 | On-premise. Hardware cost only. |
| Redis (local) | $0 | On-premise. Hardware cost only. |
| Anthropic Admin API | Included in Claude plan | Provisioning calls included in Claude for Business. |
| Azure Bot Service | $0 – $50 | First 10,000 msgs/month free on Standard channel. |
| SMTP (corporate / SMTP2Go) | $0 – $20 | Included in corporate email licence or low-volume relay. |
| Microsoft Graph API | $0 | Included in Microsoft 365 licence. |
| Total Monthly Estimate | < $100 | vs. $5,000–$11,000 for full cloud architecture. |

# 15. Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Low Teams adoption — employees use email | Medium | Change management, live demos, bot pinned in org-wide channels. Process doc published simultaneously with bot go-live. |
| Ollama LLM accuracy lower than cloud LLM | Medium | Use a capable local model (llama3.1 / mistral-large). Test intent classification against 100+ sample phrases in UAT. Add keyword fallback in intent_router if needed. |
| Local server downtime (MongoDB / Redis / Ollama) | Medium | Docker Compose restart policies. MongoDB replica set on local hardware. Systemd watchdog for all services. Monitoring alerts on service health. |
| Graph API TeamsActivity.Send permission not granted | Medium | Platform works without Activity Feed: Card + SMTP still notify. Graph permission is an enhancement, not a hard dependency. |
| Anthropic API outage | Low | provisioning_node catches exceptions, rolls back $inc, sets status = provisioning_failed. Admin retry available. SMTP alert to AI Governance Admin. |
| Approver has no stored conversation reference | Medium | Reference stored on every bot message. Approvers nudged via SMTP email to message the bot once. SMTP always delivers regardless. |
| Concurrent seat over-allocation | Low | MongoDB atomic $inc prevents double-allocation. Concurrency stress test in Phase 4. |
| Scope creep — other request types | High | v1.0 scoped to A1 + A2 only. Strict change control. Other categories are backlog items for v1.1. |

# 16. Acceptance Criteria

## 16.1 Workflow

- Employee submits Claude license request via Teams in < 60 seconds.

- Duplicate active license requests rejected by validation_node — no request document created.

- REQ-XXXX displayed in Teams within 3 seconds of successful submission.

- AI Governance Admin (L2) cannot approve before Manager (L1) — sequential gate verified in local MongoDB.

- Rejection at any level: status = 'rejected', three-channel notification to employee within 5 seconds.

- provisioning_node fires within 1 second of L2 approval. No manual trigger required.

- Anthropic API 201 response: invitation ID stored in local MongoDB licenses.provider_license_id.

- pool_config.assigned_seats decrements atomically — zero double-allocations in 10-concurrent stress test.

- Employee receives Provisioned Card + SMTP email within 10 seconds of provisioning.

## 16.2 Notifications

- All three channels deliver and are recorded in notification_receipts on each approval event.

- Activity Feed banner: within 5 seconds. Adaptive Card: within 5 seconds. SMTP: within 30 seconds.

## 16.3 Admin & Infrastructure

- All admin commands restricted to ai_admin role. Other roles receive access denied card.

- 'admin revoke LIC-XXXX': Anthropic DELETE, MongoDB update, seat freed, notification — all within 10 seconds.

- audit_logs collection is append-only — no application-level updates or deletes possible.

- Ollama intent classification achieves ≥ 95% accuracy on 100-sample UAT test set.

- Local MongoDB, Redis, and Ollama services restart automatically on failure (Docker restart policy / systemd).

# 17. Glossary

| Term | Definition |
| --- | --- |
| LangGraph | Python framework for stateful multi-agent workflows as directed graphs. Each of the 8 nodes is an async function receiving and returning AgentState. |
| AgentState | TypedDict shared across all LangGraph nodes: teams_user_id, user_email, teams_conversation_ref, intent, selected_pool_id, justification, request_id, approval_chain, license_id, next_ui_action, next_agent. |
| Ollama | Self-hosted LLM runtime. Runs open-source models (llama3, mistral, etc.) on local hardware. Used for intent classification and response generation — no external LLM API. |
| Azure Bot Service | The sole cloud service beyond M365 and Anthropic. Bridges Microsoft Teams and the local FastAPI backend. Handles Bot Framework JWT validation on all incoming activities. |
| Adaptive Card | JSON interactive card (schema v1.4) rendered natively in Teams. Approve / Reject / Comments inline. No browser required. |
| Activity Feed | Teams in-app notification banner (bell icon). Delivered via Graph API. Requires TeamsActivity.Send admin-consented application permission. |
| conversationReference | Bot Framework object stored in local MongoDB users collection. Required for proactive card delivery. Refreshed on every incoming Teams message. |
| asyncio.gather | Python async primitive used to fire all three notification channels concurrently. Each channel's result is captured independently — one failure does not block the others. |
| Atomic $inc | MongoDB update operator that increments / decrements a field as a single atomic database operation. Prevents seat over-allocation under concurrent requests. |
| Sequential Gate | Approval logic: MongoDB query confirms all prior levels show decision = 'approved' before the current level is processed. Prevents out-of-order approvals. |
| REQ-XXXX / LIC-XXXX | Human-readable identifiers for requests (REQ-0001) and licenses (LIC-0001). Unique indexes in local MongoDB. |
| AUP | Acceptable Use Policy. Must be acknowledged by the employee in their request before any Anthropic account is provisioned. |
| WF1–WF5 | Five governance workflows: WF1 Auto-Provisioning, WF2 Idle Reclaim, WF3 Offboarding/Revoke, WF4 Cost Anomaly, WF5 Compliance Scan. |

# 18. Sign-Off

Design lock target: end of Week 1. All parties confirm agreement with the requirements defined in this document.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Sponsor / Cloud Admin |  |  |  |
| Technical Lead |  |  |  |
| AI Governance Admin |  |  |  |
| IT Operations Lead |  |  |  |

Document Status — v1.0 Consolidated BRD for the Claude AI License Management & Provisioning Platform. Scope: Claude licenses only (A1 + A2). Interface: Microsoft Teams exclusively. Infrastructure: local on -premises (MongoDB, Redis, and Ollama) with Azure Bot Service as the only cloud integration. Approval chain: Manager → AI Governance Admin (two levels only). Notifications: three channels for every event. Ready for stakeholder sign-off and build.