CLAUDE ASSISTANT BOT & WORKFLOW AUTOMATION

Implementation Plan

Teams Integration & Fully Automated Workflows

Document Date: April 17, 2026

Organization: InfoVision

# Executive Summary

This document provides a comprehensive implementation plan for developing and deploying a Claude Assistant Bot integrated with Microsoft Teams. The solution enables fully automated workflow management for access requests, skill assessments, connector integrations, plugin deployments, API management, support ticketing, and frequently asked questions.

The bot will streamline organizational operations by automating request creation, intelligent routing, multi-level approvals, and closure processes. Integration with Teams ensures seamless user experience within existing communication platforms, reducing context switching and improving operational efficiency.

# 1. Objectives & Goals

## 1.1 Primary Objectives

- Develop a conversational Claude Assistant Bot capable of understanding natural language requests and processing them intelligently

- Seamlessly integrate the bot with Microsoft Teams for direct team messaging and collaboration experiences

- Automate the complete workflow lifecycle from request submission to final approval and closure

- Eliminate manual touchpoints and reduce turnaround time for access requests and administrative tasks

- Provide comprehensive support for multiple request categories including skills, connectors, plugins, APIs, and Q&A management

## 1.2 End-State Goals

- Zero-Touch Request Processing: Users submit requests through Teams without additional form completion or email correspondence

- Intelligent Routing: Requests automatically route to appropriate approvers based on request type, complexity, and organizational hierarchy

- Real-Time Visibility: Requesters receive status updates, bot provides transparency throughout the approval process

- Policy Compliance: Automated enforcement of organizational policies and governance requirements

- Audit Trail: Complete logging of all requests, approvals, and modifications for compliance and analytics

## 1.3 Success Metrics

- Average request processing time reduced by 70% within 3 months of deployment

- 95% of requests processed through automated workflow without manual intervention

- 90% user adoption rate among eligible staff within 6 months

- Zero manual errors in request processing and approval workflows

- Positive satisfaction score of 4.5 out of 5 from user feedback surveys

# 2. Solution Architecture

## 2.1 High-Level System Design

The Claude Assistant Bot operates on a multi-layered architecture designed for scalability, reliability, and maintainability. The system integrates three primary components: the Conversational AI Layer (Claude API), the Teams Integration Layer (Microsoft Teams Bot Framework), and the Workflow Automation Engine.

| Layer | Components | Technologies |
| --- | --- | --- |
| Presentation | Teams, Adaptive Cards, Notifications | Microsoft Teams, Bot Framework SDK |
| AI Logic | Claude API, Intent Recognition, Workflow Engine | Anthropic Claude API, Node.js |
| Data Integration | Request DB, Active Directory, APIs, Audit Logs | SQL Server, Azure, REST APIs |

## 2.2 Core Components

### A. Claude Conversational Engine

The Claude API serves as the intelligent backbone of the assistant. It processes natural language requests, extracts key information, classifies request types, and generates contextual responses. Claude understands complex user intents, asks clarifying questions when needed, and maintains conversation context throughout the user interaction.

- Request Classification: Automatically categorizes requests into predefined types

- Information Extraction: Parses user messages to extract required fields and details

- Natural Language Understanding: Interprets intent, entity recognition, and context

- Response Generation: Crafts clear, contextual responses and follow-up questions

### B. Microsoft Teams Bot Framework

Acts as the communication bridge between users and the backend system. Implements the Microsoft Bot Framework SDK to handle incoming Teams messages, process events, and send responses back to users. The Teams integration enables:

- Direct Messaging: One-on-one conversations with the bot

- Team Channel Deployment: Bot access in shared team channels

- Adaptive Cards: Rich interactive UI elements for approvals and request details

- Notifications: Proactive messages for status updates and approvals

### C. Workflow Automation Engine

Orchestrates request processing, approval routing, and task execution. Integrates with backend systems and databases to persist requests, manage state, and execute business logic.

- State Management: Tracks request status through lifecycle (submitted, pending, approved, deployed, closed)

- Approval Routing: Intelligently routes to appropriate approvers based on policies

- Task Execution: Performs automated actions (provision access, deploy plugins, etc.)

- Integration Points: Connects with identity systems, deployment platforms, and knowledge bases

# 3. Supported Request Categories

The Claude Assistant Bot supports six primary request categories, each with tailored workflows and approval processes.

| Type | Description | Key Information | Approval Path |
| --- | --- | --- | --- |
| Access | System access and resource permissions | Resource, justification, duration | Manager to Admin to Deploy |
| Skills | Professional skills and certifications | Skill name, proficiency level | Manager review to Profile update |
| Connectors | Tool and platform integrations | Integration type, business case | Tech lead to Deploy test |
| Plugins | Extension and capability deployment | Plugin name, version, scope | CTO review to Deploy |
| APIs | API access and quota management | API name, usage level, duration | Architect to Issue keys |
| Support QA | Issue resolution and knowledge base | Issue type, description, priority | Support triage to Resolution |

## 3.1 Access Request Workflow

When users request access to systems, tools, or resources, the bot guides them through a structured conversation to gather necessary details.

- User submits access request through Teams or natural language prompt

- Claude extracts: resource name, justification, urgency level, estimated duration

- System validates against policies and checks for conflicts

- Request routes to manager for approval via adaptive card in Teams

- Upon approval, system automatically provisions access in target systems

- User receives confirmation with access details and instructions

# 4. Implementation Plan

The implementation follows a phased approach spanning 6 months, with clear milestones, deliverables, and resource allocation at each stage.

## 4.1 Phase 1: Foundation & Planning (Weeks 1-4)

### Objectives

- Establish project governance and team structure

- Define detailed functional and technical requirements

- Conduct stakeholder interviews and process mapping

- Establish integration testing and deployment strategies

## 4.2 Phase 2: Core Development (Weeks 5-12)

### Objectives

- Build Claude integration with custom prompts and instruction sets

- Develop Teams Bot Framework integration and message handlers

- Implement workflow engine with request state management

- Create database schemas for request storage and tracking

### Sprint-Based Execution

- Sprint 1: Claude Integration Foundation

  - Setup Claude API connection and authentication

  - Create instruction templates for request classification

  - Build intent recognition system

- Sprint 2: Teams Bot Framework

  - Develop Teams Bot Framework application

  - Implement message handlers and routing logic

  - Create Adaptive Card templates for approvals

- Sprint 3: Workflow Engine

  - Build state machine for request lifecycle management

  - Implement approval routing logic

  - Create notification system for status updates

## 4.3 Phase 3: Testing & Quality Assurance

### Testing Strategy

- Unit Testing: Validate Claude API integrations and workflow logic

- Integration Testing: Verify Teams Bot Framework communication and backend connectivity

- User Acceptance Testing: Small group of power users tests real workflows

- Security Testing: Vulnerability scans, penetration testing, compliance verification

### Quality Criteria

- 98% success rate for request processing

- Average response time under 2 seconds

- Zero critical security vulnerabilities

- All workflows documented and tested

## 4.4 Phase 4: Training & Deployment

### Deliverables

- User Training Documentation with step-by-step guides

- Administrator and Support Team Training

- Video Tutorials for Common Workflows

- Operational Runbooks and Troubleshooting Guides

### Deployment Approach

- Pilot Deployment: Launch to 50 power users for 2 weeks

- Feedback Collection: Gather usage metrics and user feedback

- Refinement: Fix issues and optimize based on pilot learnings

- Full Organization Rollout: Deploy to all staff

# 5. Resource Requirements

## 5.1 Team Structure

| Role | Count | Responsibilities | Skills |
| --- | --- | --- | --- |
| Project Manager | 1 | Timeline, scope, communication, risk | PMP, Agile, AI knowledge |
| AI Engineer | 2 | Claude API, prompts, fine-tuning | LLMs, APIs, Python |
| Teams Developer | 1 | Bot deployment, Adaptive Cards | Bot Framework, .NET, Teams |
| Backend Engineer | 2 | APIs, database, integrations | .NET, SQL Server, Azure |
| QA Engineer | 1 | Testing, automation, UAT | Test automation, documentation |

## 5.2 Technology Stack

| Category | Technology | Purpose | Notes |
| --- | --- | --- | --- |
| AI Model | Anthropic Claude API | NLP and intent classification | Cloud-based, reliable |
| Bot Framework | Microsoft Bot Framework | Teams bot development | Official Teams support |
| Platform | Microsoft Azure | Cloud infrastructure and hosting | Integrated with Teams |
| Backend | .NET, Node.js Express | API development and logic | Enterprise-ready |
| Database | SQL Server Azure SQL | Request storage and audit | Enterprise standard |
| Workflow | Power Automate custom state | Approvals and notifications | Low-code and custom logic |

## 5.3 Budget Considerations

- Claude API Costs: Variable based on request volume (estimate 2,000 to 5,000 per month at scale)

- Azure Infrastructure: App Service, Database, Storage (estimate 1,500 to 3,000 per month)

- Microsoft 365 Bot Services: Licensing and support (estimate 500 to 1,000 per month)

- Development Tools: IDE licenses, monitoring, logging services (estimate 1,000 to 2,000 per month)

- Total Operational Monthly Cost: 5,000 to 11,000 varies by volume

# 6. Risk Management

## 6.1 Key Risks and Mitigation

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Low adoption | High ROI risk | Medium | Change management, training, champions |
| API outage | High system down | Low to Medium | Circuit breaker, fallback, monitoring |
| Scope creep | Medium schedule | High | Requirements, change control, phases |
| Security issue | High legal | Low to Medium | Early review, audit, encryption |

# 7. Change Management and User Adoption

## 7.1 Communication Strategy

- Pre-Launch: Awareness campaign explaining benefits and functionality

- Launch Week: Live demos and interactive Q and A sessions across departments

- Post-Launch: Weekly tips, success stories, and troubleshooting support

# 8. Monitoring and Support

## 8.1 Key Performance Indicators

- Request Volume: Track total requests processed and trends

- Processing Time: Average time from submission to closure

- Automation Rate: Percentage of requests processed without manual intervention

- Error Rate: Percentage of failed or reversed requests

- User Satisfaction: NPS score from monthly surveys

- Adoption Rate: Percentage of eligible users actively using the bot

# Conclusion

This comprehensive implementation plan provides a structured approach to developing and deploying a Claude Assistant Bot integrated with Microsoft Teams. The phased approach mitigates risk while maintaining momentum toward production deployment within six months. By automating request workflows, the organization will realize significant productivity gains, reduced processing times, and improved user experiences.